# 02 ClinicalIntelChat - Project Plan (GI & Rare Diseases)

# Scope

Build a curated-first clinical intelligence platform focused on GI and rare diseases. AI used as assistant, not source of truth.

# Timeline Overview

MVP: 4 weeks
Version 1: 8 weeks

# Phase 0 (Days 1-3)

Lock schema, define 5 therapies (e.g., iTTP, Crohn’s, Ulcerative Colitis, Hemophilia A, Short Bowel Syndrome).

# Phase 1 (Week 1)

Stabilize backend, finalize schemas, error handling, testing.

# Phase 2 (Week 2)

Create curated JSON/YAML registry. Complete 3 gold-standard therapies.

# Phase 3 (Week 3)

Build normalization engine (aliases, fuzzy match).

# Phase 4 (Week 4)

Clinical response engine. End-to-end working API.

# Phase 5 (Week 5)

Frontend polish: cards, layout, readability.

# Phase 6 (Week 6)

Curation workflow + templates.

# Phase 7 (Week 7)

Source enrichment: trials, literature.

# Phase 8 (Week 8)

Data quality checks + confidence layer.

# Phase 9 (Optional)

Claude-assisted drafting for scaling.

# Operating Model

One-person team: Use Claude for code generation, UI improvements, and drafting content. Manual validation required.

# Success Criteria

Clean structured outputs, 10+ therapies, no hallucinated codes, strong UI.